Planning Logic

A Sprint: A fixed period or duration in which a team works to complete a set of tasks.

An Epic: A large requirement or project area that is too large to complete in one sprint. It is broken down into smaller stories that can be completed over multiple sprints.

A Story: A small, clear task or requirement. It is part of an Epic.

A Story Point: A number that represents the effort required to complete a story. This project uses 1, 2, 3, and 5 as the estimation scale.

Very Easy task: 1 story point

Normal task: 2 story points

Moderate task: 3 story points

Difficult task: 5 story points

# Sprint 1

Flow Automation (Epic 1)

Creating Standard Laptop Task Flow (USN1) 3

Configuring Service Catalog Trigger (USN2) 2

Catalog Task Creation (Epic 2)

Creating Catalog Task after Approved Request (USN3) 5

Setting Configuration Description (USN4) 2

Assigning Task to Hardware Group (USN5) 2

Total Story Points in Sprint 1 = 3+2+5+2+2 = 14

# Sprint 2

Flow Assignment and Service Catalog (Epic 3)

Assigning Flow to Standard Laptop Catalog Item (USN6) 3

Processing Request Approval (USN7) 3

Placing Standard Laptop Order (USN8) 2

Request Tracking and Validation (Epic 4)

Viewing Order Status and Request Details (USN9) 2

Verifying Requested Item and Catalog Task (USN10) 5

Documentation (Epic 5)

Documenting the Automated Workflow (USN11) 3

Total Story Points in Sprint 2 = 3+3+2+2+5+3 = 18

# Total Story Points

Sprint 1 = 14

Sprint 2 = 18

Total Story Points = 14 + 18 = 32

No. of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint

The planned team velocity is 16 Story Points per Sprint.