A Sprint is a fixed period or duration in which a team works to complete a set of tasks. In this project each sprint lasts 6 days.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over one or more sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of a Fibonacci series).

1 – Very easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story points used: 1, 2, 3, 5

Sprint-1

Requirement Analysis (Epic)

Documenting the business use case and requirements (USN-1) 2

Flow Creation (Epic)

Creating the flow Standard Laptop Task (USN-2) 2

Adding the Service Catalog trigger (USN-3) 1

Task Automation (Epic)

Configuring the Create Catalog Task action (USN-4) 5

Total Story Points in Sprint-1 = 2+2+1+5=10

Sprint-2

Flow Creation (Epic)

Saving and activating the flow (USN-5) 1

Flow Assignment (Epic)

Attaching the flow to the Standard Laptop item (USN-6) 3

Service Catalog (Epic)

Placing the laptop order (USN-7) 2

Approving the request (USN-8) 2

Verifying the catalog task (USN-9) 2

Total Story Points in Sprint-2 = 1+3+2+2+2=10

Sprint-3

Testing & Validation (Epic)

Functional and performance testing (USN-10) 3

User acceptance testing and bug tracking (USN-11) 2

Documentation (Epic)

Project documentation, final report and conclusion (USN-12) 5

Total Story Points in Sprint-3 = 3+2+5=10

Total Story Points

Sprint-1 = 10

Sprint-2 = 10

Sprint-3 = 10

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 10+10+10 = 30

Number of Sprints = 3

Velocity = 30/3

10 (Story Points per Sprint)

The team’s velocity is 10 Story Points per Sprint.